# Appendix B				    					12

## Work on deliverables

Project Title:		Othello Master

Project Number:	500

Period of time shown: Week 6 (Starting Monday, November 4th) – Week 24 (end of  semester 2)

| Deliverable/Week | Nov. |  | Dec. |  | Jan. |  | Feb. |  | Mar. |  | Apr. |  | May. |  | Jun. |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Seminar | . | .. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Final Report Draft |  |  |  |  |  |  | . | . | . |  |  |  |  |  |  |  |
| Demonstration |  |  |  |  |  |  |  | . | . |  |  |  |  |  |  |  |
| Final Report |  |  |  |  |  |  |  |  | . | . | . | . | . |  |  |  |